🗺️ Roadmap for Automated API Testing Platform Using Agentic AI

🟢 Phase 1: Foundation & Core API Testing (Weeks 1–4)

Goal: Build a functional baseline for API test generation & execution using Swagger/Postman input

✅ Deliverables:

- Swagger/OpenAPI/Postman parser

- Basic API test case generator (CRUD, status code, schema validation)

- Manual run of test cases via UI or CLI

- Test execution engine (Newman or custom engine using Axios/Requests)

- React-based dashboard for viewing test results

🔧 Tech Focus:

- FastAPI / Node.js backend

- React frontend

- Postgres DB

- Swagger-parser / Postman SDK

- Testing engine: Newman, custom scripts

🔶 Phase 2: Agentic Test Generation (Weeks 5–7)

Goal: Introduce basic AI agent to parse docs and generate intelligent test suites

✅ Deliverables:

- AI agent (LangChain or custom Python-based agent) that:

  - Reads API documentation

  - Suggests or generates test cases with input/output expectations

- Natural language → test conversion MVP

- Initial n8n integration to automate test generation pipeline

- Test run trigger from n8n (e.g., on Git push or new collection)

🔧 Tech Focus:

- LangChain or CrewAI for agent logic

- n8n for orchestrating:

  - Trigger → Parse → Generate → Execute flow

- Connect test agent to UI (view, approve, modify tests)

🔵 Phase 3: Self-Healing & Dynamic Test Suites (Weeks 8–10)

Goal: Implement adaptive test regeneration and agent monitoring of API changes

✅ Deliverables:

- Agent compares new vs old API specs

- Auto-update broken tests (add/remove params, fix status codes)

- Logging of healing decisions + user approvals

- API change impact analysis

🔧 Tech Focus:

- Git diff comparison for specs

- Agent decision engine with optional human-in-the-loop

- Change log UI & test versioning

🔴 Phase 4: Performance & Load Testing (Weeks 11–13)

Goal: Add load testing with AI-driven parameters

✅ Deliverables:

- Integration with k6 or Artillery

- Agent to determine load parameters from past traffic or Swagger hints

- Load test summary + graphs in dashboard

- Agent recommendations: “This endpoint is a bottleneck under 200 RPS”

🔧 Tech Focus:

- k6 + CLI or script runner

- Visualization with Chart.js or Recharts

- Agentic logic: “Decide RPS based on API category”

🟣 Phase 5: Security Testing (Weeks 14–16)

Goal: Add OWASP-based vulnerability scanning & fuzzing

✅ Deliverables:

- Integration with OWASP ZAP API

- Agent that:

  - Runs scans

  - Classifies vulnerabilities

  - Suggests mitigation

- Fuzz test generator (basic payload injection)

🔧 Tech Focus:

- ZAP scripting / API

- Fuzzing library (or custom)

- Severity-scored reporting in dashboard

🟡 Phase 6: Data-Driven & Predictive Testing (Weeks 17–19)

Goal: Add smarter test data & predictive failure analysis

✅ Deliverables:

- AI agent generates realistic data for input fields (names, emails, edge cases)

- Failure forecasting agent (simple rules + historical failures)

- Smart test input library (Faker.js, synthetic data generator)

🔧 Tech Focus:

- Faker, Synth, or AI agent with prompt chaining

- Vector DB or local logs to feed agent analysis

- Expand dashboard with health score or risk forecast

🟤 Phase 7: Polish, Collaborate, Ship (Weeks 20–24)

Goal: Finalize, polish, document, test, and prep for demo or submission

✅ Deliverables:

- End-to-end flow: API doc → AI-generated tests → auto-run → results

- Final working dashboard with:

  - Test status

  - Security issues

  - Load performance

  - Agent reasoning logs

- Presentation-ready video demo + technical documentation

🔧 Tech Focus:

- Final UI polish

- Test coverage summary

- Deploy on cloud or Docker (demo-ready)

📌 Pro Tips:

- MVP Cutoff (Week 7): Make sure you have something demonstrable by Week 7–8.

- Use n8n to orchestrate repetitive or CI/CD tasks.

- Don’t overbuild agents — keep them lean and task-specific.

- Build with logs and observability from the start for easier debugging and explaining agent behavior.